FOUNDER BRIEF · V1

South Wales Walks

From spreadsheet to product — a 90-day plan for scale and commercialisation.

Prepared 23 April 2026. Owner: Jason. Status: working draft.

# 1. Where we are

South Wales Walks is a hand-compiled guide to 167 walks across the Brecon Beacons, Gower, Pembrokeshire, the Wye Valley, Mid Wales, Carmarthenshire and the Forest of Dean. It is currently a static single-page site, auto-built from a Python source file and published to GitHub Pages via a GitHub Action.

Editorial quality is already strong. The constraints now are technical: the data lives in an Excel/Python blob that does not scale beyond one editor, the photography is stock Unsplash (not differentiated), and there is no mechanism for users to contribute signal — ratings, reviews, photos — which is precisely the flywheel a walks guide needs.

# 2. Strategic direction

Keep what works: the editorial voice, the static front-end (fast, free to host, indestructible), and the open-source repo as the source of truth. Add only as much infrastructure as each new capability strictly requires.

Architecturally we are moving from monolith-in-a-spreadsheet to a three-layer model: (1) editorial content in Git as diffable JSON, (2) static rendering to HTML/CSS/JS served from CDN, (3) a thin backend service (Supabase / Postgres) for anything user-generated. Each layer earns its place; we do not add a backend until ratings require one.

# 3. The next three changes

## 3a. Photography — switch from Unsplash to Geograph.org.uk

Problem: generic stock landscape photos do not inspire trust or aid decision-making. A user cannot tell whether the photos show the walk they are reading about.

Solution: integrate Geograph.org.uk, a 7-million-photo CC-licensed volunteer archive with every square kilometre of the UK covered. At build time, for each walk, fetch three photos near its start postcode, cache them locally in the repo, and embed photographer attribution (required by the CC-BY-SA licence).

Impact: real photos of real places. Credible, distinctive, free, legal. No runtime dependency.

## 3b. Data — one JSON file per walk, schema-validated

Problem: a 167-item Python list is not diffable, not concurrent-editable, has no validation, and forces an Excel export for every change.

Solution: migrate each walk to its own JSON file under /walks/, governed by a JSON Schema that enforces required fields and data types. The Excel spreadsheet becomes a generated artefact for personal/offline use. Two editors can work simultaneously; every change produces a readable git diff; a broken walk fails the build loudly rather than corrupting the output.

Impact: foundational. Enables contributions, review workflows, and later CMS integration without a rewrite.

## 3c. Ratings — Supabase-backed, email magic-link auth

Problem: no way for users to signal which walks are worth doing. This is the central content problem for any guide beyond ~50 walks.

Solution: introduce Supabase (Postgres + auth, free tier: 500MB database, 50k monthly active users). Each walk gets an overall 1–5 star rating plus five facet ratings — scenery, signage, dog-friendliness, parking, refreshments. Submission is gated by a one-click email magic-link (stops spam, builds the mailing list). Aggregate ratings render on every card; the rating widget lives in the walk detail panel.

Impact: the site becomes a product, not a document. Ratings create two network effects — better walks rise, and contributors feel ownership.

# 4. Monetisation ladder

Ranked by proximity. The site should earn revenue before raising any external capital — this is a lifestyle business unless/until metrics demand otherwise.

| Channel | When | Effort | Notes |
| --- | --- | --- | --- |
| Affiliate links | Week 1 | Low | OS Maps, National Trust, Cotswold Outdoor, Amazon (guidebooks). Disclose honestly. |
| Premium tier (£3/mo) | Month 3 | Medium | GPX downloads, offline PDF packs, synced favourites. Converts ~1–3% of weekly actives. |
| Sponsored local stops | Month 6 | Medium | £50/month per pub or café to be a featured stop on a walk. Honest disclosure. |
| B2B licensing | Year 1 | High | Visit Wales, National Park Authorities, regional tourism boards. Data/widget licence. |
| Print + Kindle book | Year 2 | High | “167 Walks of South Wales”. Print-on-demand + ISBN. Sell via TICs. |

Avoid: display ads. They degrade the editorial feel and pay badly at this scale (100k+ pageviews/month threshold).

# 5. 90-day roadmap

| Horizon | Deliverable |
| --- | --- |
| Week 1 | Geograph photo pipeline. Each walk gets 3 real, attributed photos. |
| Week 2 | Data migration: Python list → one JSON file per walk, JSON Schema, build script updated. |
| Week 3 | Supabase project, schema (ratings + facets), email magic-link auth, rating widget on the detail panel. |
| Week 4 | Analytics (Plausible, privacy-first). Sprinkle affiliate links. Launch post on r/UKHiking, r/walesonline, Bluesky. |
| Month 2 | Your own photos replacing Geograph on 20 most-viewed walks. GPX downloads. User-submitted photo queue (moderated). |
| Month 3 | Premium tier soft-launch: £3/mo for offline PDFs, GPX, synced favourites. Newsletter from collected emails. |

# 6. Risks and open questions

- Content liability. Bad route advice causes injury. Mitigate with a visible disclaimer, verify before setting out copy on every card, and liability insurance before running paid features (≈£100–200/year).

- Copyright. Geograph is CC-BY-SA 2.0 — attribution required, and our adaptations inherit the licence. This is fine for a free site; revisit if we publish the book.

- Supabase cost curve. Free tier covers us until ~50k MAU or 500MB of ratings. At that point £20/mo is trivial relative to any revenue.

- Moderation. User-submitted content needs a queue. Ratings scale without humans; photos and comments don’t. Defer comments until month 6+.

- Single point of failure (you). Document editorial voice, house style, and the deployment process — so a second editor can be onboarded in a day.

# 7. Decisions for Jason

- Go/no-go on the 90-day plan. If yes, I start on Geograph photo integration immediately.

- Premium tier pricing. £3/month or £25/year? A single annual plan is simpler; a monthly plan converts better.

- Brand name. Keep “South Wales Walks” or plan a rename as we expand beyond South Wales (e.g. “Cerddwr”)? This decision is cheap today and expensive later.

- Photo submission rights. When users submit photos, do we require CC-BY-SA or all-rights-reserved with a use licence to us? CC-BY-SA preserves the spirit of the project; all-rights-reserved gives us the book option.

End of brief. Comments welcome; this is v1 and meant to be marked up.